# Phase 1E — Tenant Admin (Customer-Facing) Self-Service Portal

Phase 1E delivers the customer-facing self-service portal for BaseCenter.ai, served under /app and completely separate from the Super Admin portal (/admin). Prospective customers can sign up, land in a dashboard, activate the business modules they need (free or paid via Stripe Checkout), and manage their own team members within their seat allowance. It reuses the existing JWT auth, Stripe, and webhook infrastructure from Phases 1A–1D — no duplication.

The commercial model follows the build doc’s “1 Free Core Module + Free Website” acquisition strategy:

- Every tenant gets the Website module free for all, plus one core business module 100% free (5-year introductory offer).

- Each module includes 10 seats.

- Additional paid modules are $5/mo each.

- Additional seats are +$5/mo per 10 seats.

## 1. Tenant Signup & Onboarding

- Public signup (/app/signup) creates a Tenant + owner User with the tenant_admin role in a single step, with sensible defaults (10 seats, active status, owner linked).

- The free Website module is auto-activated on signup (is_free_module, 10 seats) so a new tenant lands with a working module immediately.

- Tenant login (/app/login) issues a JWT scoped to the tenant/user, stored under a separate token key (bc_tenant_token) so tenant sessions never collide with Super Admin sessions (bc_access_token).

## 2. Tenant Dashboard

- After login (/app): shows active modules, seat usage (used vs. allocated), and subscription / billing status.

- Surfaces a clear banner when Stripe is not yet configured so tenants understand why paid upgrades are unavailable.

## 3. Self-Service Module Activation (Stripe Checkout)

- Module catalog (/app/modules) lists every module with its state (active / available) and price.

- Free modules and the tenant’s one free core module activate directly (no payment) — the UI confirms “activated free of charge”.

- Paid modules ($5/mo) start a Stripe Checkout session and return the tenant to /app/modules with a status message.

- Graceful degradation: when Stripe is not configured (or a module has not been synced to a Stripe price), activation fails softly with a clear, user-friendly message instead of an error — an explicit acceptance criterion.

- Completed checkouts flow through the existing Stripe webhook (checkout.session.completed, keyed by tenant_id + module_id metadata), so self-service purchases activate automatically.

## 4. Tenant-Side User & Seat Management

- Team page (/app/team, tenant-admin only): invite/add users, list them, and deactivate/reactivate members.

- Seat limit enforced — adding a user beyond the allocated seats is rejected with a clear “Seat limit reached (N/N)” message.

- The owner cannot be deactivated. Deactivating a member frees a seat that can be reused.

## Backend Changes

### Models (backend/app/models/)

- user.py: added role (String, NOT NULL, default member) to distinguish tenant_admin (owner) from member.

### Migration

- c1a2b3d4e5f6_phase1e_user_role.py (down-revision b879cb709462). Adds the role column with a server default so it applies cleanly to existing rows, and backfills existing tenant owners to tenant_admin.

### Schemas (backend/app/schemas/)

- tenant_portal.py: TenantSignup, TenantLogin, TenantAuthResponse, TenantMe, DashboardResponse, ModuleCatalogItem, ActivateModuleRequest, ActivateModuleResponse, TenantUserCreate, TenantUserOut, and supporting message/response models.

- user.py: UserInDB exposes role.

### Services (backend/app/services/)

- tenant_portal_service.py: signup_tenant, dashboard, catalog, activate_module / deactivate_module, and user management with seat-limit enforcement. DEFAULT_SEATS = 10. Detects whether the tenant’s free core-module slot is used and auto-activates the free Website module on signup.

- stripe_service.py: create_checkout_session now accepts success_path / cancel_path so the tenant portal returns to /app/modules (Super Admin still defaults to /admin/billing).

### API (backend/app/api/v1/tenant.py)

- New router mounted at /api/v1/tenant with get_current_tenant_user and get_current_tenant_admin dependencies. Endpoints:

  - POST /signup, POST /login, GET /me

  - GET /dashboard

  - GET /modules, POST /modules/activate, POST /modules/{sub_id}/deactivate

  - GET /users, POST /users, POST /users/{id}/deactivate, POST /users/{id}/activate

- main.py: imports and includes the tenant router.

## Frontend Changes (app/)

### Tenant portal (app/app/app/… → routes under /app)

- components/tenant/TenantShell.tsx — sidebar shell with its own tenant-token auth guard and violet accent; nav: Dashboard, Modules, Team & Seats (Team is tenant-admin only).

- app/app/app/page.tsx — dashboard (/app).

- app/app/app/signup/page.tsx — signup (/app/signup).

- app/app/app/login/page.tsx — login (/app/login).

- app/app/app/modules/page.tsx — module catalog with Stripe return handling (Suspense + useSearchParams).

- app/app/app/team/page.tsx — team & seat management.

- app/app/register/page.tsx and app/app/login/page.tsx — redirect the marketing-site CTAs to /app/signup and /app/login.

### Shared

- lib/api.ts — bc_tenant_token key + get/set/clear helpers; apiFetch supports a tenant option to select the correct token; tenant client functions and types for all endpoints above.

- components/layout/Navigation.tsx and Footer.tsx — hidden on /admin and /app routes so the marketing chrome doesn’t leak into either portal.

## Verification

- PostgreSQL running; alembic upgrade head applies cleanly (head c1a2b3d4e5f6); role column verified NOT NULL default member.

- Backend (:8000) imports and registers all /api/v1/tenant/* routes.

- npx tsc --noEmit and npm run build both pass; all /app* routes build.

- End-to-end smoke test (API + browser):

  - Signup creates tenant + owner, auto-activates free Website module, lands on dashboard (seat 1/10).

  - Activating a free core module confirms “activated free of charge”; subsequent modules flip to “$5/mo”.

  - Subscribing to a paid module with Stripe unconfigured degrades gracefully with a clear message.

  - Team page adds a member (seats 1/10 → 2/10); 11th user rejected with “Seat limit reached (10/10)”; deactivating frees a seat; owner cannot be deactivated.

## Portal Separation Summary

|  | Super Admin | Tenant Admin |
| --- | --- | --- |
| Route | /admin | /app |
| Identity | is_superuser | tenant_id + role |
| Token key | bc_access_token | bc_tenant_token |
| Access | platform-wide | own tenant only |