# Phase 1B Completion Summary: Core Infrastructure

Date: August 22, 2026
Version: 1.0.0
Status: ✅ COMPLETE

## Overview

Phase 1B established the core backend infrastructure for BaseCenter.ai, including FastAPI backend, PostgreSQL database, JWT authentication, and RESTful API endpoints.

## Deliverables Completed

### 1. FastAPI Backend Structure ✅

Location: /backend/

Architecture:

backend/
├── app/
│   ├── main.py               # FastAPI application entry point
│   ├── api/v1/               # API version 1 endpoints
│   │   ├── auth.py           # Authentication endpoints
│   │   └── users.py          # User management endpoints
│   ├── core/                 # Core utilities
│   │   ├── config.py         # Settings and configuration
│   │   └── security.py       # JWT & password hashing
│   ├── db/                   # Database configuration
│   │   └── database.py       # SQLAlchemy setup
│   ├── models/               # SQLAlchemy models
│   │   ├── user.py           # User model
│   │   ├── tenant.py         # Tenant model
│   │   ├── module.py         # Module model
│   │   └── subscription.py   # Subscription model
│   ├── schemas/              # Pydantic schemas
│   │   ├── user.py           # User schemas
│   │   └── token.py          # Token schemas
│   └── services/             # Business logic
│       └── user_service.py   # User CRUD operations
├── alembic/                  # Database migrations
├── tests/                    # Test suite (placeholder)
├── requirements.txt          # Python dependencies
├── docker-compose.yml        # PostgreSQL Docker config
└── .env                      # Environment configuration

### 2. PostgreSQL Database ✅

Configuration: - Database: basecenter_db - User: basecenter - Port: 5432 - Version: PostgreSQL 18.6

Tables Created: 1. users - User accounts with authentication 2. tenants - Multi-tenant organizations 3. modules - Available business modules 4. subscriptions - Tenant-module subscriptions 5. alembic_version - Migration tracking

### 3. Database Models ✅

User Model (users): - id (Primary Key) - email (Unique, Indexed) - hashed_password - full_name - is_active - is_superuser - tenant_id (Foreign Key → tenants) - created_at - updated_at

Tenant Model (tenants): - id (Primary Key) - name - subdomain (Unique, Indexed) - stripe_customer_id - is_active - created_at - updated_at

Module Model (modules): - id (Primary Key) - name (Unique, Indexed) - slug (Unique, Indexed) - description - icon - monthly_price (cents) - is_active - display_order

Subscription Model (subscriptions): - id (Primary Key) - tenant_id (Foreign Key → tenants) - module_id (Foreign Key → modules) - is_free_module - stripe_subscription_id - status - current_period_start - current_period_end - created_at - updated_at

### 4. Alembic Migrations ✅

Setup: - Alembic configured and initialized - Initial migration created: 6ba3989c2e3f_initial_migration_users_tenants_modules_ - Database schema migrated successfully

Commands:

alembic revision --autogenerate -m "message"
alembic upgrade head
alembic downgrade -1

### 5. JWT Authentication ✅

Implementation: - Library: python-jose[cryptography] - Algorithm: HS256 - Access Token: 30 minutes expiry - Refresh Token: 7 days expiry - Password Hashing: bcrypt

Security Features: - Secure password hashing with bcrypt - JWT token generation and validation - Token-based authentication middleware - Protected endpoint decorator

Fixed Issues: - JWT “sub” claim must be string (converted from integer) - Proper token decode error handling

### 6. Authentication Endpoints ✅

POST /api/v1/auth/register - Register new user - Request: {email, password, full_name} - Response: User object (no password)

POST /api/v1/auth/login - Login with credentials - Request: username (email), password (form-urlencoded) - Response: {access_token, refresh_token, token_type}

GET /api/v1/auth/me - Get current user profile - Headers: Authorization: Bearer <token> - Response: User object

### 7. User Management Endpoints ✅

GET /api/v1/users/{user_id} - Get user by ID - Protected (authentication required) - Authorization: Self or superuser only

PATCH /api/v1/users/{user_id} - Update user profile - Protected (authentication required) - Authorization: Self or superuser only

### 8. CORS Configuration ✅

Allowed Origins: - http://localhost:3000 (Next.js dev server) - https://c0ac1c01a.na111.preview.abacusai.app (Preview URL) - https://basecenter.ai (Production) - https://www.basecenter.ai (Production www)

### 9. Environment Configuration ✅

Files: - .env.example - Template with documentation - .env - Active configuration (gitignored)

Variables: - SECRET_KEY - JWT signing key - DATABASE_URL - PostgreSQL connection string - POSTGRES_* - Database credentials - FIRST_SUPERUSER_* - Admin account - API_V1_PREFIX - API versioning

### 10. Testing & Validation ✅

Tested Flows: 1. ✅ Root endpoint (/) - API info 2. ✅ Health check (/health) - Status check 3. ✅ User registration - Create new account 4. ✅ User login - Get JWT tokens 5. ✅ Protected endpoint - Access with token 6. ✅ Database operations - CRUD working

Test Results:

✓ User registration successful
✓ Login returns valid JWT tokens
✓ Protected /me endpoint accessible with token
✓ User data retrieved correctly
✓ Password hashing working
✓ Token validation working

## Technical Stack

### Backend

- Framework: FastAPI 0.115.0

- Server: Uvicorn 0.32.0

- Language: Python 3.11+

### Database

- Database: PostgreSQL 18.6

- ORM: SQLAlchemy 2.0.36

- Migrations: Alembic 1.14.0

### Authentication

- JWT: python-jose[cryptography] 3.3.0

- Password: passlib[bcrypt] 1.7.4 + bcrypt 4.2.1

### Validation

- Schemas: Pydantic 2.10.3

- Settings: pydantic-settings 2.6.1

## API Documentation

Interactive Docs: - Swagger UI: http://localhost:8000/api/docs - ReDoc: http://localhost:8000/api/redoc - OpenAPI JSON: http://localhost:8000/api/openapi.json

## Database Commands

### Start PostgreSQL

sudo service postgresql start

### Access Database

sudo -u postgres psql -d basecenter_db

### Run Migrations

cd backend
alembic upgrade head

## Running the Backend

### Install Dependencies

cd backend
pip install -r requirements.txt

### Start Server

cd backend
uvicorn app.main:app --host 0.0.0.0 --port 8000 --reload

### Test API

# Root endpoint
curl http://localhost:8000/

# Register user
curl -X POST http://localhost:8000/api/v1/auth/register \
  -H "Content-Type: application/json" \
  -d '{"email": "test@example.com", "password": "pass123", "full_name": "Test User"}'

# Login
curl -X POST http://localhost:8000/api/v1/auth/login \
  -H "Content-Type: application/x-www-form-urlencoded" \
  -d "username=test@example.com&password=pass123"

## Known Limitations (Deferred to Later Phases)

- Email Verification: Not implemented (manual activation only)

- Password Reset: Not implemented yet

- Refresh Token Endpoint: Token refresh not exposed

- Rate Limiting: No rate limiting on auth endpoints

- Tenant Management: Tenant creation/management endpoints not built

- Module Seeding: 10 business modules not populated yet

- Stripe Integration: Not connected (Phase 1C)

- Super Admin Portal: Not built (Phase 1D)

## Next Steps: Phase 1C - Stripe Integration

- Stripe Setup:

  - Connect Stripe account

  - Create products for 10 modules

  - Set up webhook endpoints

- Payment Endpoints:

  - /api/v1/subscriptions/create - Subscribe to module

  - /api/v1/subscriptions/cancel - Cancel subscription

  - /api/v1/webhooks/stripe - Handle Stripe events

- Business Logic:

  - Module activation on payment

  - Free module selection

  - Subscription status tracking

  - Email notifications

- Testing:

  - Stripe test mode integration

  - Payment flow validation

  - Webhook handling

## Files Modified/Created

### New Files (42 total)

- backend/ directory structure

- All Python backend files

- Alembic migration files

- Docker Compose configuration

- Environment templates

### Modified Files

- None (fresh backend implementation)

## Git Commit

Branch: staging → main
Commit Message: “feat: Phase 1B - Core Infrastructure (FastAPI, PostgreSQL, JWT Auth)”

Changes: - ✅ FastAPI backend with RESTful API - ✅ PostgreSQL database with 4 core tables - ✅ JWT authentication system - ✅ User registration and login - ✅ Alembic migrations - ✅ Environment configuration - ✅ CORS setup for frontend integration

## Phase 1B Status: ✅ COMPLETE

Completion Date: August 22, 2026
Next Phase: Phase 1C - Stripe Integration

Generated by BaseCenter.ai Development Team