# Phase 1D — Full Super Admin (SA) Portal

Phase 1D delivers the complete Super Admin portal for BaseCenter.ai: tenant management, seat & subscription administration, and platform-wide usage analytics. It builds directly on the Phase 1A–1C foundations (JWT auth, AdminShell layout with auth guard, existing admin API/services, and the Stripe integration).

## 1. Tenant Management

- List all tenants with search (name / subdomain) and status filter (active / suspended).

- Detail page per tenant showing owner, status, created date, seat usage, users, and per-module subscription state.

- Create a tenant (optionally provisioning an owner user in the same step).

- Edit name / subdomain.

- Suspend / Reactivate a tenant (keeps is_active and status in sync).

## 2. Seat & Subscription Administration

- Per tenant: view seats allocated vs. used (used = number of member users), with a visual usage bar, and adjust the allocation.

- Per module: view subscription status (active / canceled / past_due / not-enabled) and seats, and enable / disable modules for the tenant.

- Subscription rows mirror Stripe subscription status where present (stripe_subscription_id, status), but every operation works without Stripe configured — enable/disable manage local subscription rows directly.

## 3. Usage Analytics (SA Dashboard)

- Summary cards: total tenants (active / suspended breakdown), users / seats used (of allocated), active subscriptions, and an estimated MRR (financial yellow highlight card).

- Module adoption horizontal bar chart: tenants subscribed per module and the MRR each module contributes.

- MRR is derived from active module subscriptions: sum(module.monthly_price ×   seats) across active/trialing/past_due subscriptions.

## Backend Changes

### Models (backend/app/models/)

- tenant.py: added status (active|suspended), seats_allocated, owner_id (FK → users) + owner relationship. users/owner relationships use explicit foreign_keys to disambiguate the two FKs to users.

- user.py: tenant relationship pinned to tenant_id FK.

- subscription.py: added seats (quantity per module).

### Migration

- b879cb709462_phase1d_tenant_status_seats_owner_subscription_seats.py (down-revision ca8f070d09de). Adds the new columns with server defaults so it applies cleanly to existing rows, plus the owner_id foreign key.

### Schemas (backend/app/schemas/tenant.py)

- TenantCreate, TenantUpdate, TenantSummary, TenantDetail, TenantModuleSubscription, SeatUpdate, ModuleToggle, MessageResponse, AnalyticsOverview, ModuleAdoption.

### Services

- tenant_service.py: list/get/create/update tenants, suspend/reactivate, set seats, enable/disable modules; summary helpers (seats used, active module count).

- analytics_service.py: platform overview metrics + module adoption + MRR.

### API (backend/app/api/v1/admin.py) — all protected by get_current_superuser

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /admin/tenants | list (search, status filters) |
| POST | /admin/tenants | create tenant (+ optional owner) |
| GET | /admin/tenants/{id} | tenant detail |
| PUT | /admin/tenants/{id} | update name/subdomain/seats/owner |
| POST | /admin/tenants/{id}/suspend | suspend |
| POST | /admin/tenants/{id}/reactivate | reactivate |
| PUT | /admin/tenants/{id}/seats | update seat allocation |
| POST | /admin/tenants/{id}/modules/{module_id}/enable | enable module |
| POST | /admin/tenants/{id}/modules/{module_id}/disable | disable module |
| GET | /admin/analytics/overview | platform analytics |

## Frontend Changes (app/)

- components/admin/AdminShell.tsx: nav now has Dashboard, Tenants, Stripe Settings; active-state matches nested routes; wider content area.

- app/admin/page.tsx: login now redirects to /admin/dashboard.

- app/admin/dashboard/page.tsx: analytics dashboard (summary cards + module adoption chart), branded palette.

- app/admin/tenants/page.tsx: tenant list with search/filter + create form.

- app/admin/tenants/[id]/page.tsx: tenant detail — edit, seats, suspend/ reactivate, per-module enable/disable.

- lib/api.ts: typed client functions and interfaces for all new endpoints.

Branding palette used throughout: Blue #4F7FFF (primary), Violet #7B68EE (secondary / free modules), Yellow #E4F222 (financial / MRR highlight).

## Verification

- Backend imports cleanly; alembic upgrade head applies the new migration.

- All new endpoints exercised via curl (create/list/search/filter, enable/disable modules, seat update, suspend, analytics) — MRR math confirmed.

- Frontend tsc --noEmit and next build pass; all routes compile.

- Pages verified live in-browser: login → dashboard (cards + chart), tenants list, tenant detail with a live module Enable action.

## Local Run

# PostgreSQL (native service on port 5432)
# Backend
cd backend && alembic upgrade head && python -m app.db.seed
python -m uvicorn app.main:app --host 0.0.0.0 --port 8000
# Frontend
cd app && npm install && npm run dev   # http://localhost:3000/admin

Super Admin: admin@basecenter.ai / changeme123