# Phase 1H — Hardening & Production Readiness

Phase 1H makes BaseCenter production-ready by adding transactional email, audit logging, rate limiting, and security hardening. Every new capability degrades gracefully when its dependency is not configured — mirroring the Stripe “graceful when unconfigured” pattern established in earlier phases. In particular, when no SMTP server is configured the platform keeps working: verification, reset, and invitation links are written to the server log instead of being emailed, so no user flow ever breaks.

Scope note: this phase is code hardening only — it does not change hosting or infrastructure. It runs on the same native PostgreSQL + FastAPI + Next.js stack as prior phases.

## Part A — Transactional email

### 1. Email service abstraction

A new email_service (backend/app/services/email_service.py) centralizes all outbound mail: - is_configured() — true only when host, port, and from-address are set. - send_email(...) — sends via smtplib (STARTTLS/SSL per settings) when configured; otherwise logs the message and any action link via the basecenter.email logger and returns without error. - Purpose-specific helpers: send_verification_email, send_password_reset_email, send_invite_email, send_test_email. - Every send always logs the action link so links are recoverable from the server log even when SMTP is configured.

SMTP credentials are stored through the existing encrypted platform-settings service (EMAIL_SMTP_PASSWORD is marked is_secret=True and encrypted at rest; it is never returned in plaintext — responses mask it with ••••••••).

### 2. Super Admin — Email Settings page

A new Email Settings page (/admin/settings/email) modeled on the Stripe settings page: - Fields: from name, from address, SMTP host, port, username, password (write-only; blank leaves the saved value unchanged), and TLS toggle. - A delivery status card shows “SMTP configured” vs. “Not configured — links are logged to the server”. - Send a test email to any recipient. When SMTP is unconfigured the test succeeds as {sent:false, logged:true} and the content is logged.

### 3. Wired into real flows with signed tokens

Signed, expiring tokens are minted with itsdangerous (backend/app/core/tokens.py) for three purposes:

| Purpose | Default expiry |
| --- | --- |
| Email verification | 48 hours |
| Password reset | 2 hours |
| Team invitation | 168 hours (7 days) |

- Signup now sends a verification email and marks the account email_verified=false until the link is used.

- User invitation (team page): a tenant admin can add a member without setting a password — an invitation email is sent with a link to set their own password. When SMTP is unconfigured the API returns the invite link directly so the admin can share it manually.

- Password reset: request → email with reset link → confirm sets the new password. The confirm endpoint accepts both reset and invite tokens, so invited users use the same “set password” flow.

New tenant-portal pages: /app/verify-email, /app/forgot-password, and /app/reset-password (the token-reading pages wrap useSearchParams in <Suspense> for the Next.js build). A “Forgot password?” link was added to the tenant login page.

## Part B — Audit logging

A new audit_logs table + audit_service records security-relevant actions. audit_service.record(...) is fail-safe: any error is swallowed and rolled back so auditing never breaks the primary request.

Instrumented actions include: - Super Admin login - Tenant create / suspend / reactivate - Seat (quantity) changes - Module enable / disable - Stripe, sidebar-label, and email settings changes - Subscription cancel / reactivate

Each entry captures actor (user id, email, role), action, target, free-form metadata, IP address, and timestamp.

### Super Admin — Audit Log page

A new Audit Log page (/admin/audit) provides a paginated, filterable table (filter by actor email, action, and date range). The endpoint (GET /api/v1/admin/audit) is protected by get_current_superuser.

## Part C — Rate limiting

slowapi limits abuse-prone endpoints (keyed by client IP, returning HTTP 429 with a JSON body). Limits are configurable via environment variables:

| Endpoint | Default limit | Env var |
| --- | --- | --- |
| SA + tenant login | 10 / minute | RATE_LIMIT_LOGIN |
| Signup | 5 / minute | RATE_LIMIT_SIGNUP |
| Password reset (request/confirm) | 5 / minute | RATE_LIMIT_PASSWORD_RESET |
| Send test email | 5 / minute | RATE_LIMIT_TEST_EMAIL |

Rate limiting can be globally toggled with RATE_LIMIT_ENABLED.

## Part D — Security hardening

- Security headers on every response via middleware: X-Content-Type-Options:   nosniff, Referrer-Policy, X-XSS-Protection, Permissions-Policy, and a Content-Security-Policy with frame-ancestors 'self' https://*.abacus.ai. No restrictive X-Frame-Options is set, so the app remains embeddable in the Abacus preview iframe.

- Explicit CORS configuration.

- Password strength enforced on signup and password reset/confirm (minimum 8 characters, at least one letter and one digit; HTTP 400 on failure) via backend/app/core/passwords.py.

- No secrets logged — SMTP passwords and Stripe keys are never written to logs; secret settings are encrypted at rest and masked in API responses.

## Files

### Backend — new

- app/models/audit_log.py — AuditLog model.

- alembic/versions/f4d5e6a7b8c9_phase1h_hardening.py — migration (users.email_verified + audit_logs).

- app/core/tokens.py — signed token mint/verify.

- app/core/passwords.py — password strength validator.

- app/core/rate_limit.py — slowapi limiter + 429 handler.

- app/services/email_service.py — email abstraction (send or log).

- app/services/audit_service.py — fail-safe audit recorder + query.

- app/schemas/email_settings.py, app/schemas/audit.py, app/schemas/auth_extra.py — request/response schemas.

### Backend — modified

- app/core/config.py — token expiry + rate-limit settings.

- app/models/user.py — email_verified column.

- app/services/settings_service.py — email config get/update (encrypted, masked).

- app/main.py — logger setup, rate-limit middleware/handler, security headers.

- app/api/v1/auth.py — SA login rate limit + audit.

- app/api/v1/admin.py — email endpoints, audit endpoint, audit instrumentation.

- app/api/v1/tenant.py — signup/login/reset/verify/invite flows + audit.

- app/schemas/tenant_portal.py — optional invite password; invite response.

- requirements.txt — slowapi, itsdangerous.

### Frontend — new

- app/admin/settings/email/page.tsx — Email Settings page.

- app/admin/audit/page.tsx — Audit Log page.

- app/app/forgot-password/page.tsx, app/app/reset-password/page.tsx, app/app/verify-email/page.tsx — tenant portal flows.

### Frontend — modified

- lib/api.ts — email/audit/password/verify API functions and types.

- components/admin/AdminShell.tsx — Email Settings + Audit Log nav items.

- app/app/login/page.tsx — “Forgot password?” link.

- app/app/team/page.tsx — optional password / email-invitation flow.

## Verification

- alembic upgrade head applies f4d5e6a7b8c9; users.email_verified and audit_logs verified in PostgreSQL.

- Backend imports and registers all routes; npx tsc --noEmit and npm run build both pass, building the new /admin/audit, /admin/settings/email, /app/forgot-password, /app/reset-password, and /app/verify-email routes.

- End-to-end smoke test (API, SMTP unconfigured):

  - Security headers present; no X-Frame-Options: DENY; CSP frame-ancestors correct (iframe embedding preserved).

  - Email settings get/update; test email returns {sent:false, logged:true}.

  - Signup logs a verification link; weak password rejected (400).

  - Password reset: request → link logged → confirm → old password fails, new password works.

  - Verify-email marks the account verified; a bad token is rejected.

  - Invitation with no password → invited=true with an invite link; link logged.

  - Audit list works, including filtering by action (counts correct).

  - Rate limiting: 14 rapid login attempts → 401 × 9 then 429 × 5.

## Summary

| Capability | Mechanism |
| --- | --- |
| Transactional email | email_service: SMTP when configured, else logs the link |
| Email settings | SA page + encrypted, masked SMTP credentials + test send |
| Email verification | Signed 48h token; /app/verify-email |
| Password reset | Signed 2h token; forgot/reset pages; confirm accepts invites |
| User invitation | Optional password → 7-day invite token + email (or shown link) |
| Audit logging | audit_logs + fail-safe recorder; SA filterable page |
| Rate limiting | slowapi on login/signup/reset/test-email; 429; env-configurable |
| Security headers | nosniff, Referrer/Permissions-Policy, CSP frame-ancestors |
| iframe embedding | Preserved — CSP frame-ancestors, no X-Frame-Options |
| Password strength | Min 8 chars incl. letter + digit on signup/reset |
| Graceful degradation | No SMTP → links logged / returned; nothing breaks |